# Daily Update

Patient Care & Hospital Operations Analytics Platform

July 24, 2026

# Date

Friday, July 24, 2026

# Current focus

â€¢  Define and validate the proposed end-to-end Microsoft Fabric and Azure architecture for Meridian Health Network's patient care and hospital operations analytics platform.

â€¢  Maintain the architecture plan and editable draw.io diagram covering batch and near-real-time ingestion, Bronze/Silver/Gold processing, data quality, reporting, governance, observability, and Dev/UAT/Prod promotion.

â€¢  Preserve the manually refined diagram as the working design artifact and prepare it for stakeholder review.

# What you worked on yesterday

No project activity was documented for Thursday, July 23, 2026. Before today's work, the folder contained the client requirements but no recorded architecture plan or implementation artifacts.

# Blockers or challenges

â€¢  The confirmed sources provide near-real-time feeds only for vital signs and prescription issuance. Current bed-capacity, staffing, and inventory views require additional ADT/bed-state, staffing-actual, and inventory-movement feeds or must display batch-limited freshness.

â€¢  Architecture decisions still requiring confirmation include region and data residency, private connectivity, source contracts, event volume and retention, KPI definitions, identity matching, RPO/RTO, audit coverage, and capacity sizing.

â€¢  The diagrams.net automation browser stored downloads in an isolated sandbox. This was resolved by recovering the edited browser state into a native, validated draw.io file at docs/architecture/patient-care-architecture-browser-recovered.drawio; it is no longer an active blocker.

Append each new daily entry below using the same four headings.